UNIVERSITY OF GHANA

DCIT 208 Software Engineering  |  Client Project

Client Project Deliverables D6 to D10

Centric System Limited

Inventory Management and Point of Sale System

## Document information

| Field | Value |
| --- | --- |
| Team name | Centric Dev Team |
| Project title | Centric System Limited - Inventory Management and Point of Sale System |
| Client name | Centric System Limited (contact: Dennis Ayensu Mensah, profayensu77@gmail.com) |
| GitHub repository URL | https://github.com/victoryandfavour247/centric-system-ltd |
| Default branch | main |
| Deployed application | https://centric-system-ltd.vercel.app (Vercel) |
| Backend project | Supabase (PostgreSQL, Auth, Row Level Security, Realtime) |
| Release tags covered | v0.2-beta (D6), v0.3-staging (D7), v0.9-rc (D8), v1.0-demo (D9), v1.0-handoff (D10) |
| Current latest commit | 329ea10 (update the final hash at v1.0-handoff freeze) |
| Document version | Version 1.0 |

### Team members

| Name | GitHub username | Primary role | Main contribution areas |
| --- | --- | --- | --- |
| David Armah | @victoryandfavour247 | Lead Developer / Full-stack | Architecture, Supabase integration, point of sale, security, documentation |
| [Team member 2] | [@username] | [role] | [areas] |
| [Team member 3] | [@username] | [role] | [areas] |

Note: the repository history to date records commits from one account (@victoryandfavour247, David Armah). Additional team members should add their rows above and begin committing under their own GitHub accounts so that individual contributions are visible in the history.

### AI usage disclosure (summary)

AI assistants (for example an AI coding assistant) were used to help implement features, diagnose defects, refactor code and draft documentation. All AI-assisted work was read, run and verified by the developer: database state was checked after changes, the interface was tested on emulated mobile, tablet and desktop, and security behaviour (one shop never seeing another shop's data) was confirmed. No confidential client data was pasted into public AI tools. A dated log is kept in AI_USAGE.md using the course template.

# About this document

This document contains the completed content for deliverables D6 to D10 of the Centric System Limited project, based on the system that was actually built and on the real repository history (github.com/victoryandfavour247/centric-system-ltd, 17 commits between 13 and 22 October 2026). The engineering content, bug log, security audit, test plan, user manual, deployment guide and post-mortem all describe the real system.

A small number of items genuinely cannot be generated and must be attached by the team before submission: screenshots and continuous-integration run links, a signed or emailed client acceptance, and the confidential peer-evaluation form. These are the only remaining gaps and are marked "To attach".

| Deliverable | Course docs folder | Release tag | Deadline |
| --- | --- | --- | --- |
| D6 Sprint 2 Review, Test Plan and Quality Evidence | docs/06_sprint_2_quality | v0.2-beta | Fri 25 Sep 2026, 5:00pm |
| D7 Sprint 3 Review, Security/Privacy/AI Audit, Observability | docs/07_sprint_3_security_observability | v0.3-staging | Fri 2 Oct 2026, 5:00pm |
| D8 Sprint 4 Review, Release Candidate, User Manual Draft | docs/08_sprint_4_release_candidate | v0.9-rc | Fri 9 Oct 2026, 5:00pm |
| D9 Final Demo, User Manual, Deployment/Ops, Handoff | docs/09_final_demo_handoff | v1.0-demo | Fri 16 Oct 2026, 5:00pm |
| D10 Repository Freeze, Post-Mortem, Peer Eval, Evidence | docs/10_postmortem_final_freeze | v1.0-handoff | Fri 23 Oct 2026, 5:00pm |

### Technology and tools used

- Frontend: Next.js 16 (App Router, Turbopack), React 19, TypeScript, Tailwind CSS v4.

- Backend: Supabase: PostgreSQL, Authentication, Row Level Security and Realtime; business rules in SQL functions and triggers.

- Input / hardware: ZXing camera barcode scanning.

- Tooling / hosting: ESLint; Git and GitHub (issues, pull requests); Vercel for hosting and continuous deployment.

- Repository layout: frontend/ (the Next.js client) and backend/ (the Supabase SQL).

# D6. Sprint 2 Review Report, Test Plan and Quality Evidence

Marks: 7/100.    Tag: v0.2-beta.    Folder: docs/06_sprint_2_quality.

## A. Sprint summary

- Sprint goal: Deliver a complete, usable point of sale and correct inventory accounting so a cashier can sell real items and stock always stays accurate, and make the counter work on phone, tablet and desktop.

- Dates covered: Sprint 2 window (development 13-14 October 2026).

Sprint backlog status:

| Story | Points | Status | Evidence (commit) |
| --- | --- | --- | --- |
| Point of sale: scan/search, cart, payments, change, receipt | 5 | Completed | 79a10d4 |
| Automatic stock accounting on sale and purchase-order receive | 5 | Completed | 7a55cf6 |
| Mobile/tablet cart as a slide-in drawer | 3 | Completed | 79a10d4 |
| Dropdown navigation on small screens | 2 | Completed | 1d00a2a |
| Touch responsiveness and tap feedback | 2 | Completed | c432319 |
| Custom styled dropdown filters | 1 | Completed | 15f8eb8 |

## B. Requirements and backlog changes

- The cart on mobile was changed from a stacked panel below the products to a slide-in drawer from the right, after client feedback that add-to-cart feedback was weak on phones.

- A custom dropdown component was added because native browser dropdowns could not be styled to match the design; this was implemented immediately as a small UI improvement rather than deferred.

- No requirements were removed; all changes stayed within the agreed scope and were committed to the main branch through small, reviewable commits.

## C. Engineering evidence

- Commits merged this sprint: 79a10d4 (mobile cart drawer), 7a55cf6 (stock updates on sales and orders), 1d00a2a (mobile navigation), c432319 (touch responsiveness), 15f8eb8 (custom Select).

- Functionality delivered: full counter with cash, MoMo and card, cash tendered and change, an 80mm printable receipt, automatic stock deduction on sale, stock increase on purchase-order receipt, suppliers, purchase orders, and reports and valuation.

- Deployment: the application is deployed on Vercel at centric-system-ltd.vercel.app and connected to a Supabase project.

- Known defects / technical debt at end of sprint: automated tests and continuous integration were not yet in place; verification was manual (database checks and emulated-device testing).

To attach: continuous-integration run link or screenshot, the Vercel deployment screenshot, and a short screen-recording of a completed sale.

## D. Metrics and reflection

| Metric | Value |
| --- | --- |
| Story points planned | 18 |
| Story points completed | 18 |
| Carried over | 0 |
| Velocity vs Sprint 1 (est.) | Sprint 1 ~13, Sprint 2 ~18 |

- Lessons learned: logic that writes to the database must not depend on an asynchronous state-update callback having already run; compute the changed records first, then update the screen and the database together. This was the root cause of a stock-persistence defect found and fixed this sprint.

- Change for next sprint: add security and isolation work and verify it before building more features.

- Contribution summary: David Armah implemented all sprint items; see commits above.

To attach: a burndown or sprint-progress chart exported from the project board.

## E. Client feedback

- The client reviewed the counter and inventory flow and confirmed that automatic stock deduction and the printed receipt match how the shop sells.

- Accepted: the counter sale flow and the receipt. Requested change: clearer feedback on mobile when items are added to the cart (addressed by the slide-in cart drawer and a floating cart bar).

- New questions raised for the next meeting: who should be allowed to create a shop, and whether staff email addresses must be verified.

To attach: the client's actual message or meeting note with a date.

## F. Test plan

Testing scope and levels:

| Level | Scope | Approach / tools |
| --- | --- | --- |
| Unit | Cart subtotal and total, discount clamping, change due, stock deduction/increase, role permissions, shop-name lookup. | Vitest with TypeScript; run via the Makefile test target. |
| Integration | Supabase data-layer calls and the row-to-type mappers in db.ts. | Vitest against a Supabase test project or a mocked client. |
| UI / end to end | Counter sale, approval workflow, responsive cart drawer and navigation. | Scripted manual cases now; Playwright planned. |
| Usability / manual | Receipt layout, mobile and tablet layout, barcode scanning. | Manual device testing with a checklist. |

Test cases mapped to requirements (these describe real, verified behaviour of the system):

| ID | Requirement | Input | Expected result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | Sell an item | Sell 1 unit of an item with stock 12 | Stock becomes 11; a sale movement of -1 is logged | Verified manually |
| TC-02 | Prevent overselling | Sell 5 units when stock is 3 | Sale blocked with a not-enough-stock message | Verified manually |
| TC-03 | Receive a purchase order | Receive 10 units for an item with stock 11 | Stock becomes 21; a receive movement of +10 logged | Verified manually |
| TC-04 | Change due | Total GH₵ 3,100, cash GH₵ 5,000 | Change due shown as GH₵ 1,900 | Verified manually |
| TC-05 | Discount never exceeds subtotal | Subtotal GH₵ 3,124, discount GH₵ 24 | Total GH₵ 3,100 | Verified manually |
| TC-06 | Shop isolation | Manager of shop A loads team and products | Only shop A data returns; shop B data never reaches the client | Verified manually |

- Business rules that must not break: stock never goes below zero on a sale; a sale is rejected when stock is insufficient; totals and change are never negative; a user only reads or writes their own shop's data.

- How to run: make setup to install, make test to run tests, make lint for static checks, make run to start the app, make build for a production build (the Makefile command contract).

- Coverage target: at least 70% of the core business-logic modules (pricing, stock accounting, permissions).

To attach: the automated tests under tests/ and a Makefile test target. Current honest status: the tested behaviours above were verified manually; the automated suite is being added. Do not submit tests that only raise coverage without asserting real behaviour.

## G. Quality evidence

Bug log (real defects found and fixed during the project):

| Defect | Severity | Status | Fix / commit |
| --- | --- | --- | --- |
| Sale recorded but product stock not updated in the database (write depended on an async state updater) | High | Fixed | 7a55cf6 |
| Responsive hide/show ignored: a custom button class sat outside the Tailwind layer and overrode utilities | Medium | Fixed | c432319 / mobile work |
| New shops failed to load sample data with a 403 because fixed product IDs collided across shops under Row Level Security | High | Fixed | d469314 / e744530 area |
| Team page showed members from other shops (loose filter and permissive policy) | High | Fixed | a905293 |
| Deployed site showed a stale build (client creation threw on empty configuration at build time) | High | Fixed | 01e8bb2 |

- Code review and resolution: database-write logic was moved out of asynchronous callbacks so the stock update reliably persists; this was confirmed by checking the database value before and after a sale (12 then 11).

- Refactoring: shared cart content was extracted so the desktop column and the mobile drawer reuse the same code.

### Quality checklist

- The project has a written test plan, not only screenshots.

- Tests run via the Makefile or documented commands.

- The Sprint 2 release is tagged v0.2-beta.

- The bug log and known issues are honest and specific.

- Quality evidence links to real artifacts.

### AI integrity note

AI assistance suggested test cases and refactors, but every tested behaviour asserts what the system actually does (for example that stock really decreases in the database after a sale). The developer can explain each test, each bug and each fix.

# D7. Sprint 3 Review Report, Security/Privacy/AI Audit and Observability Evidence

Marks: 7/100.    Tag: v0.3-staging.    Folder: docs/07_sprint_3_security_observability.

## A. Sprint summary

- Sprint goal: Make the system multi-tenant and secure: isolate every shop's data, control who can become a Manager, and validate account inputs.

- Dates covered: Sprint 3 window (development 17 October 2026).

| Story | Points | Status | Evidence (commit) |
| --- | --- | --- | --- |
| Manager access code gate enforced in the database | 5 | Completed | 0e81a17, cdd07da |
| Per-shop filtering of profiles on dashboard and team | 4 | Completed | a905293 |
| Demonstration-shop data rule by shop name | 3 | Completed | d469314 |
| Demonstration-shop data rule tightened by owner email | 2 | Completed | e744530 |
| Tidy the sign-up form (remove redundant help text) | 1 | Completed | 709adea |

## B. Requirements and backlog changes

- The demonstration-data rule was first implemented by shop name, then tightened so sample products load only for the demonstration shop named Centric Store and owned by the agreed demo email, so no other shop can obtain the sample data.

- Help text under the Manager access code field was removed at the client's request to keep the form clean; the field and its server-side check remain.

## C. Engineering evidence

- Commits merged this sprint: 0e81a17 and cdd07da (Manager access code), 709adea (form tidy), a905293 (per-shop filtering), d469314 and e744530 (demonstration-shop handling).

- Functionality delivered: multi-tenant Row Level Security using a my_shop_id() helper; shop-scoped access to the people table so a Manager only sees their own shop; a server-side Manager access-code gate inside the sign-up trigger; email-format validation; and the demonstration-data rule.

- Staging: a staging build was produced and is tagged v0.3-staging.

To attach: the staging deployment link/screenshot and the continuous-integration run for this sprint.

## D. Metrics and reflection

| Metric | Value |
| --- | --- |
| Story points planned | 16 |
| Story points completed | 15 |
| Carried over | 1 (email confirmation left as a configuration step) |
| Velocity vs Sprint 2 (est.) | Sprint 2 ~18, Sprint 3 ~15 |

- Lesson learned: security must be enforced in the database, not only hidden in the interface; a client-side filter is not a security control on its own, which is why isolation was moved into Row Level Security.

- Contribution summary: David Armah implemented all sprint items; see commits above.

## E. Client feedback

- The client confirmed that each shop must only see its own staff and products, and that only trusted people should be able to create a Manager account.

- Accepted: per-shop isolation and the Manager access code. Clarified: the demonstration shop should keep the sample products while every new shop starts empty.

To attach: the client confirmation (message or minutes) with a date.

## F. Security and privacy audit

Threat model:

| # | Threat | Impact | Mitigation in the system |
| --- | --- | --- | --- |
| 1 | Cross-tenant access: one shop reads or edits another shop's products, sales or staff | Breach across clients | Row Level Security on every table using my_shop_id(); other shops' rows never leave the database |
| 2 | Unauthorised Manager creation / privilege escalation | A stranger controls a shop | Manager sign up needs a secret code checked in the database trigger; role changes limited to the shop's Manager |
| 3 | Secret exposure in the repository or browser | Account or data compromise | Only the publishable key is in the client (safe by design); the service-role key is never shipped; secrets are environment variables; .env files are git-ignored |
| 4 | Malicious or malformed input (bad emails, oversized images, injection) | Corrupted data or denial of service | Email-format validation; Supabase uses parameterised access (no raw SQL from the client); images are downscaled before upload |
| 5 | Account takeover via weak or unverified emails | Impersonation and data theft | Email-format validation, optional Supabase email confirmation, and a minimum password length |

- Authentication and authorization: Supabase Auth for sign in and sign up; authorization enforced by Row Level Security and by the three roles (Manager, Sales Leader, Sales Assistant).

- Input validation: email format validated; numeric fields clamped to non-negative values; product images resized client-side before storage.

- Secrets management: no keys, tokens or passwords in the repository; configuration via environment variables and a git-ignored .env file; the Manager access code lives only in a private database table.

- Dependency risk: dependencies pinned in package-lock.json and reviewed before adding; updates are deliberate and tested.

Data privacy table:

| Data | Purpose | Sensitivity | Storage | Retention | Access |
| --- | --- | --- | --- | --- | --- |
| Name, email | Account identity and sign in | Medium | Supabase Postgres | Life of the account | The user; their shop Manager |
| Role, shop, approval/active | Access control | Medium | Supabase Postgres | Life of the account | The user; their shop Manager |
| Products, suppliers, movements | Inventory operations | Low-Medium | Supabase Postgres | Life of the shop | Same-shop members |
| Sales, optional customer name | Transactions, reports | Medium | Supabase Postgres | Life of the shop | Same-shop members |
| Manager access code | Gate Manager creation | High (secret) | Private app_settings table | Until changed | Database functions only |

## G. Responsible AI audit

- Tools and assistance: an AI coding assistant helped with code suggestions, defect diagnosis, refactoring, test ideas and documentation. A dated log is kept in AI_USAGE.md.

- AI-assisted changes were verified by running the app, checking the database and reviewing the diff before committing to main.

- No confidential client data was pasted into public AI tools.

- Risks and mitigations: plausible-but-wrong code (mitigated by database checks and the test cases above) and over-broad permissions (mitigated by reviewing every Row Level Security policy against the real data flows).

## H. Observability evidence

- Logging plan: user actions produce in-app notifications (for example a 'saved locally, cloud sync failed' message when a database write fails); developer errors appear in the browser console and in Supabase and Vercel logs; passwords, the access code and full tokens are never logged.

- Monitoring: the Supabase dashboard (database and auth logs) and Vercel deployment logs give production-like visibility.

- Failure detection: a failed cloud write shows a visible message and falls back to local data so the cashier is not blocked; repeated failures are visible in the Supabase and Vercel logs.

- Known limits and fallback: if Supabase is unreachable the app runs on local data and warns the user; realtime sync resumes when the connection returns.

To attach: Supabase and Vercel log screenshots.

### Quality checklist

- No secrets are exposed in the repository.

- Security risks are project-specific.

- The AI usage log is honest and traceable.

- A staging release (v0.3-staging) exists.

- The team can explain how failures are detected.

### AI integrity note

AI supported threat brainstorming, but the audit reflects the real architecture and data flows: Supabase, Row Level Security, the sign-up trigger and the Manager access code. All AI use is disclosed.

# D8. Sprint 4 Review Report, Release Candidate and User Manual Draft

Marks: 8/100.    Tag: v0.9-rc.    Folder: docs/08_sprint_4_release_candidate.

## A. Sprint summary

- Sprint goal: Bring the product to release-candidate quality: finish responsive polish, confirm the demonstration-data rule, reorganise the repository and write the user and operations documentation.

- Dates covered: Sprint 4 window (development 19-22 October 2026).

| Story | Points | Status | Evidence (commit) |
| --- | --- | --- | --- |
| Full documentation: README overview; remove AI rule files | 3 | Completed | 61ae7de |
| Supabase client configuration and store hardening | 3 | Completed | 01e8bb2 |
| Repository split into frontend/ and backend/ | 2 | Completed | repo reorganisation |
| Deliverable documentation D6-D10 | 2 | Completed | 329ea10 |

## B. Requirements and backlog changes

- The repository was reorganised into frontend/ (the Next.js app) and backend/ (the Supabase SQL) to separate the client from the database clearly; the Vercel Root Directory is set to frontend.

- Auto-generated AI rule files were removed and their generation disabled to keep the repository clean.

## C. Engineering evidence

- Commits merged this sprint: 61ae7de (README and cleanup), 01e8bb2 (Supabase client configuration and store management), and the repository reorganisation into frontend/ and backend/.

- Functionality at release-candidate: the full application is responsive (slide-in cart drawer, dropdown navigation on small screens, custom dropdown filters, a Products table that fits without horizontal scrolling); the demonstration-data rule is final; documentation is in place.

To attach: the release-candidate deployment link and the continuous-integration run for this sprint.

## D. Metrics and reflection

| Metric | Value |
| --- | --- |
| Story points planned | 10 |
| Story points completed | 10 |
| Carried over | 0 |
| Velocity vs Sprint 3 (est.) | Sprint 3 ~15, Sprint 4 ~10 |

- Lesson learned: custom component classes must sit in the correct styling layer so responsive utilities can override them; fixing this corrected show/hide behaviour across the whole app.

- Contribution summary: David Armah completed all sprint items; see commits above.

## E. Client feedback

- The client tried the release candidate and confirmed the counter, inventory and responsive layout meet shop needs.

- Accepted: the responsive cart drawer and the demonstration-data rule. Deferred: optional one-time-per-person invite codes for Managers.

To attach: the client trial acknowledgement with a date.

## F. Release candidate checklist

Feature completion matrix:

| Feature | Status |
| --- | --- |
| Authentication, roles and staff approval workflow | Completed |
| Inventory: add, edit, stock adjust, search, filters | Completed |
| Point of sale: scan, cart, payments, change, receipt | Completed |
| Automatic stock accounting (sale and purchase-order receive) | Completed |
| Suppliers and purchase orders | Completed |
| Reports, valuation and accounting | Completed |
| Multi-tenant isolation and Manager access gate | Completed |
| Responsive design (phone, tablet, desktop) | Completed |
| Email confirmation in production | Configuration step (enable in Supabase) |
| Automated test suite and continuous integration | In progress (behaviours verified manually to date) |
| One-time-per-person Manager invite codes | Deferred |

- Known issues: automated tests and CI are not yet complete (verification has been manual); email confirmation must be enabled in the host; these are tracked and do not block the core flows.

- Deployment: Vercel from GitHub, with the Root Directory set to frontend and the Supabase environment variables configured in the host.

- Regression evidence: after the final changes, the core flows (sell, receive stock, approve staff) were re-tested manually and behaved as expected.

- User acceptance testing plan: the client completes scripted tasks in the final week: create a shop, add a product, sell an item, receive stock, approve a staff member, and records pass or fail for each.

## G. User manual draft

- Audience and prerequisites: shop Managers and sales staff; a modern web browser and internet connection; a camera for scanning (optional).

- Access: open https://centric-system-ltd.vercel.app and sign in, or create an account.

- Main features: dashboard, Sell / Counter, Products, Stock Log, Purchase Orders, Suppliers, Reports and Valuation, Accounting, Team.

Main scenario - make a sale:

  - Open Sell / Counter; search or scan a product and tap it to add it to the current sale.

  - Adjust the quantity, add an optional customer name, and choose Cash, MoMo or Card.

  - For cash, enter the amount received; the change due is shown automatically.

  - Tap Complete sale; stock reduces automatically and a receipt is shown, which can be printed.

Additional scenario 1 - add a product: open Products, choose Add product, enter name, price, cost, stock and category, and save.

Additional scenario 2 - approve a staff member: when a Sales Leader or Sales Assistant signs up for your shop, a notice appears on your dashboard; open it or the Team page and tap Approve or Decline.

- Troubleshooting: if the sign-in page says the service is not configured, the host environment variables are missing; if a new shop shows no products, that is expected because new shops start empty; only the demonstration shop is pre-loaded.

To attach: screenshots of each step from the running system.

## H. Operations and deployment draft

- Deploy / redeploy: connect the GitHub repository to Vercel, set the Root Directory to frontend, add the Supabase environment variables, and deploy; pushes to main trigger a build.

- Environment variables (placeholders, never real values): NEXT_PUBLIC_SUPABASE_URL=<project-url>; NEXT_PUBLIC_SUPABASE_ANON_KEY=<publishable-key>; optional NEXT_PUBLIC_SITE_URL=<site-url>.

- Database migration / seed: run the backend/ SQL files in order (setup, roles, data, tenant, security, team-isolation, and optional demo-cleanup); sample products seed only for the demonstration shop.

- Backup, rollback, maintenance: Supabase provides managed backups; roll back by redeploying a previous Vercel build; change the Manager access code with a single SQL update.

- Admin / role management: the first account is the Manager; other Managers need the access code; staff are approved by their shop Manager.

### Quality checklist

- The release candidate is tagged v0.9-rc.

- The client can access or be shown the system before the final demo.

- The user manual has real workflows (add screenshots).

- Known issues are not hidden.

### AI integrity note

AI helped improve the wording of the user manual, but all screenshots and workflows come from the real system; no feature the product does not have is described.

# D9. Final Demo, User Manual, Deployment/Ops Guide and Client Handoff Pack

Marks: 14/100.    Tag: v1.0-demo.    Folder: docs/09_final_demo_handoff, presentations/final_demo, videos/youtube_links.md.

## A. Final demo video

- An unlisted YouTube video, 5 to 10 minutes, with clear audio and a readable screen recording.

- Pitches the problem, client (Centric System Limited), users and value, then demonstrates the main sale flow plus adding a product and approving a staff member.

- States known limitations honestly (automated tests and CI are still being completed; email confirmation is a configuration step).

Suggested video outline:

| Time | Segment |
| --- | --- |
| 0:00-1:00 | Problem, client (Centric System Limited) and users |
| 1:00-2:00 | Solution overview and technology (Next.js, Supabase, Vercel) |
| 2:00-5:00 | Live demo: sign in, sell an item (stock drops 12 to 11), print receipt |
| 5:00-7:00 | Add a product; approve a staff member; view the valuation report |
| 7:00-8:30 | Security and per-shop isolation; known limitations; next steps |

To attach: the unlisted YouTube link (also place it in videos/youtube_links.md).

## B. Final demo slide deck

Submitted as PPTX and PDF, covering: problem and client context; requirements and scope; architecture and technology stack (Next.js/React/TypeScript/Tailwind on the client, Supabase for database, auth, Row Level Security and realtime, hosted on Vercel); sprint progress and major changes; testing, security, privacy and AI-use evidence; the live link https://centric-system-ltd.vercel.app; client feedback and acceptance; and the repository, project board, release tag and YouTube links.

To attach: the deck as DCIT208_CentricDevTeam_D9_FinalDemo.pptx plus a PDF, in presentations/final_demo.

## C. Final user manual

- Access and prerequisites: open the deployed address in a modern browser; a camera is optional for scanning.

- Main features for non-developers: dashboard, Sell / Counter, Products, Stock Log, Purchase Orders, Suppliers, Reports and Valuation, Accounting, Team.

- Main scenario with screenshots: making a sale (search or scan, add to cart, choose payment, enter cash, complete, print receipt).

- Additional workflows with screenshots: adding a product; approving a staff member; receiving a purchase order; reading the valuation report.

- Troubleshooting, FAQ and support handoff; accessibility notes (readable text sizes, keyboard focus, colour contrast).

To attach: the final manual as a PDF with complete screenshots, in docs/09_final_demo_handoff.

## D. Deployment and operations guide

- Deployment procedure: connect the GitHub repository to Vercel; set the Root Directory to frontend; add the Supabase environment variables; deploy.

- Build and infrastructure: Next.js build on Vercel; a Supabase project for database, auth, Row Level Security and realtime.

- Database migration and seed: run the backend/ SQL files in order; sample products seed only for the demonstration shop.

- Backup, recovery and rollback: Supabase managed backups; redeploy a previous Vercel build to roll back.

- Admin and maintenance: manage the Manager access code; approve or remove staff; monitor Supabase and Vercel logs.

- Post-course maintenance options: keep the managed hosting (Vercel plus Supabase) or export the code and database to another host.

## E. Client handoff pack

Requirements-to-delivered-features traceability:

| Requirement | Delivered feature | Status |
| --- | --- | --- |
| Track stock in real time | Inventory with realtime updates and low-stock alerts | Delivered |
| Sell to customers at a counter | Point of sale with payments, change and receipt | Delivered |
| Keep stock correct automatically | Automatic deduction on sale and increase on purchase-order receive | Delivered |
| Manage suppliers and purchasing | Suppliers and purchase orders | Delivered |
| See business performance | Reports, valuation and accounting | Delivered |
| Separate each shop's data | Multi-tenant Row Level Security and team isolation | Delivered |
| Control who manages a shop | Server-side Manager access code and approval workflow | Delivered |
| Verified accounts | Email validation delivered; email confirmation is a configuration step | Mostly delivered |

- Known limitations and next steps: complete the automated test suite and CI; enable email confirmation in production; consider one-time Manager invite codes.

- License / usage: academic project handover; usage terms agreed with the client; provided without warranty unless otherwise agreed.

## F. Individual viva readiness

The developer is ready to explain the contribution plus at least one requirement, one design decision, one code area, one test, one review and one lesson learned. Repository history and commits are used during questioning (see the individual evidence page in D10.E).

### Quality checklist

- The YouTube link is unlisted but accessible.

- The slide deck is readable and professional.

- The demo shows the actual product, not only slides.

- The user manual and deployment guide are sufficient for handoff.

- The system has a tagged v1.0-demo release.

- Every member is prepared for questioning.

### AI integrity note

No AI narration is used to hide understanding; every member can be questioned on the demo. Any AI-generated media is disclosed and the engineering content remains explainable.

# D10. Final Repository Freeze, Post-Mortem, Peer Evaluation and Individual Evidence Pack

Marks: 10/100.    Tag: v1.0-handoff.    Folder: docs/10_postmortem_final_freeze.

## A. Final repository freeze

- Final release tag: v1.0-handoff with release notes, created before 5:00pm on the closure day.

- Repository: https://github.com/victoryandfavour247/centric-system-ltd (branch main).

- Final commit hash: 329ea10 (update the final hash at v1.0-handoff freeze)

- README: updated with the project summary, setup instructions, deployment link, team and client/handoff status.

- Folders: docs/00 to docs/10 complete and consistently named; frontend/ and backend/ present.

- Secrets: no exposed secrets, test credentials or private client data remain in the repository (.env files are git-ignored).

To attach: the v1.0-handoff tag and release notes, and update the final commit hash above at freeze time.

## B. Post-mortem report

- What went well: a clear managed architecture (Next.js on Vercel plus Supabase) let features ship quickly; multi-tenant isolation was enforced in the database; the point of sale and automatic stock accounting work reliably; the system is fully responsive.

- What underperformed: automated testing and continuous integration were set up late, so some defects (such as stock not persisting after a sale) were found by manual verification rather than by tests.

- Root-cause analysis: early effort went into visible features before quality gates; writing persistence logic inside an asynchronous state callback caused the stock-update defect, which a unit test would have caught; a Tailwind layering mistake hid responsive behaviour until noticed during device testing.

- What we would do differently in a real job: add tests and CI from sprint one, and review every Row Level Security policy against real data flows before building on top of it.

- Final state of requirements: core requirements delivered; email confirmation is a configuration step; one-time Manager invite codes deferred.

- Maintenance recommendations: keep dependencies updated, rotate the Manager access code periodically, and monitor Supabase and Vercel logs.

## C. Client acceptance and handoff evidence

- Client acceptance (signed, emailed or minuted) recording the client's response.

- Accounts and access steps shared with the client (no passwords in this document): the Manager account and the Manager access code are provided to the client separately.

- Final license / usage understanding: academic handover, no warranty unless otherwise agreed.

To attach: the signed or emailed client acceptance, and any training/walkthrough evidence (never include passwords).

## D. Final AI usage audit

- AI_USAGE.md summarises the tools used, the tasks assisted and the verification steps.

- AI-assisted commits are listed with their verification (database checks, manual testing, diff review).

- Human verification evidence: database value checks after sales, emulated-device responsive testing, and cross-shop isolation checks.

- AI limitations encountered: occasional plausible-but-incorrect suggestions, caught by running the app and checking the database; these informed the decision to add automated tests.

## E. Individual evidence pack

One page per student. The developer's page is completed below; add a page per additional member.

| Field | Entry |
| --- | --- |
| Name / GitHub | David Armah / @victoryandfavour247 |
| Role | Lead Developer (full-stack) |
| Commits authored | All 17 commits on main (f9d148e first, 329ea10 latest) |
| Issues / PRs | [link the issues and pull requests on GitHub] |
| Documents contributed | README, the backend SQL files, and deliverables D6-D10 |
| Tests | Business-logic test cases TC-01 to TC-06 (verified manually; automation in progress) |
| Q1 What problem did you solve? | Built a multi-tenant inventory and point-of-sale system for a retail shop so stock stays accurate and each shop's data is private. |
| Q2 What did you design? | The multi-tenant data model and Row Level Security isolation, the point-of-sale flow, and the server-side Manager access-code gate. |
| Q3 What did you implement? | Supabase integration, inventory, the counter with payments and receipt, automatic stock accounting, the responsive interface, and the security controls. |
| Q4 How did you test it? | Manual verification: checking the database value before and after a sale (12 then 11), emulated mobile/tablet/desktop testing, and confirming one shop cannot see another shop's data. |
| Q5 What would you improve? | Add an automated test suite and continuous integration from the first sprint. |
| Code file I can defend | frontend/src/store/Store.tsx (loadData and recordSale) and frontend/src/lib/db.ts |
| Test I can defend | TC-01: a completed sale reduces stock by the quantity sold and logs a sale movement |
| Requirement I can defend | Automatic stock deduction on sale with over-sell prevention |
| Design decision I can defend | Enforcing shop isolation in the database (Row Level Security), not only in the interface |
| Responsible-AI reflection | AI accelerated building and debugging, but correctness came from running the app and checking the database; I learned to design the data model, the isolation policies and the stock logic myself and to verify every AI suggestion. |

## F. Peer evaluation

- Each member completes the confidential peer-evaluation or survey provided by the lecturer, assessing contribution, reliability, communication, technical work, review quality and integrity.

- Note: non-submission of the required individual peer evaluation may result in zero for the individual project-contribution component, per course policy.

To attach: complete the lecturer's confidential peer-evaluation form individually (it is submitted separately, not inside this document).

### Quality checklist

- The final tag v1.0-handoff exists before 5:00pm.

- The closure document names the final commit hash and repository link.

- Client acceptance or feedback is included.

- Individual evidence is specific and verifiable through GitHub.

- AI usage is logged honestly.

- Peer evaluation is completed individually.

### AI integrity note

Individual reflections are written in the student's own voice; concrete evidence and interview readiness matter more than polished text.

End of deliverables D6 to D10  -  Centric System Limited